Context for Activity

Context:

ServIT company is in charge of maintaining the bank application created by e-Banking team. They take care of minor enhancements, bug fixes and IT operations related issues. The items to be done get queued up in the backlog, the existing backlog is shared here. This team has been facing issues of burnout and no visual representation of progress. The Agile coach has suggested usage of Kanban for smoothening the flow.

Exercise 1:

Visualize the workflow and categorize the items as per the workflow. Create Kanban boards to cater to these items

The following are the activities followed at ServIT for the different kinds of jobs

Minor enhancements: The work comes from the ticketing system. This is picked up by the L3 support team, they do the minor design, coding, then reviews are done followed by building and QA testing. Later this is sent to the deployment team which is done from the customer end. So it is considered done for the ServIT team.

Tooling / IT operations: The team gets a request for setting up environments through the ticketing system. The team downloads the software after checking compliance, then sets it up. This is followed by the end user team testing the configuration and sign off on the ticketing system. This is considered done

Bug fixes: The support team does an impact analysis, implements the change, does regression testing, then delivers to the batch process that deploys changes on a daily basis. This is considered as done.

Backlog of Items:

| Se No | Backlog item | Priority |
| --- | --- | --- |
|  | Check compliance for server audits | Expedite |
|  | Set up Git structure for the new development team | Expedite |
|  | Date and time to be added to the top of the report | Expedite |
|  | Confirm duration of report before a request is submitted for getting reports | Should have |
|  | Email to be generated to manager when salary database is updated | Should have |
|  | Add an email and sms alert to user when salary is credited to account | Expedite |
|  | Modification of the bank details database to include separate registration due to GST introduction | Should have |
|  | Set up the scrum board in Jira for the T12 scrum team | Should have |
|  | Optimize the jar file sharing with Artifactory tool | Could have |
|  | To include transfer of cash to linked accounts – parents to transfer to children accounts | Expedite |
|  | Set up Git structure for the new development team | Should have |
|  | Filter feature to be added to the reports based on conditions | Should have |
|  | Progress bar in the reporting feature is not appearing | Should have |
|  | UI responsiveness to be improved using F12 suite of tools | Should have |
|  | Loan report request had resulted in out of memory exception | Expedite |
|  | Database server reported 100% disk utilization – to check this | Expedite |
|  | Create users in Atlassian stack and ensure they are available across the Atlassian stack of tools | Should have |
|  | New features should get enabled in single click, presently double click | Could have |
|  | Encryption documentation to be completed | Should have |

Note:

| Priority | Description |
| --- | --- |
| Expedite | Has to be done immediately |
| Should Have | Can be done in the next few days |
| Could Have | It is a good to have item , when team has some buffer time they can take it up |